# Task allocation

# Group AL

Dev A: Faizan Muhammad

Dev B: Samuel Constantine

| Task | Assigned Member | Take description | Workload(Difficulty) (1 =easy, 5 = hard) | Tester | Completion date |
| --- | --- | --- | --- | --- | --- |
| Set up repository | Dev A | Create a repository on GitHub and add teammate | 1 | Dev B | 26/10 |
| Create unity project | Dev A | Create a unity project in the main branch of the repo (with gitignore) | 1 | Dev B | 26/10 |
| Implement Level Maps | Dev B & Dev A | Will design at least one level each | 2 | The opposite dev to whoever developed the map | 11/11 |
| Implement Ball Physics | Dev B | Implement physics-based ball movement | 2 | Dev B | 6/11 |
| Implement Player Movement | Dev B | Add all the player movement features | 4 | Dev A | 5/11 |
| Kicking the Ball | Dev A | Implement being able to kick the ball | 4 | Dev B | 9/11 |
| Implement Goal | Dev B | Implement the goal for the ball | 3 | Dev A | 7/11 |
| Implement Player Animation | Dev B | Add animations for player movement | 2 | Dev A | 11/11 |
| Implement Camera control | Dev B | Implement camera control | 4 | Dev A | 11/11 |
| Implement UI | Dev A | Implement working UI | 3 | Dev B | 10/11 |
| Analytics | N/A | Implement the various data analytics | 2 | N/A | N/A |
| ERD | Dev B & Dev A | Create entity relationship diagram | 4 | Dev B & Dev A | 12/11 |
| QA plan | Dev B | Test features for QA | 3 | Dev B & Dev A | 10/11 |
| Bug History | Dev B | When major bugs are encountered each dev can document | 2 | Dev B & Dev A | 10/11 |
| Data management plan | Dev B & Dev A | Complete the Data management Plan | 4 | Dev B & Dev A | 11/11 |